Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 October 2022 |
| --- | --- |
| Team ID | PNT2022TMIDxxxxxx |
| Project Name | Project - xxx |
| Maximum Marks | 8 Marks |

Product Backlog and Sprint Planning for Heart Disease Data Analysis System

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Collection | USN-1 | As a user, I want to collect heart disease datasets from reliable sources so that the data can be used for analysis. | 2 | High | Team |
| Sprint-1 | Database Setup | USN-2 | As a developer, I want to store the dataset in a SQL database and create tables so that the data can be managed efficiently. | 2 | High | Team |
| Sprint-2 | Data Cleaning | USN-3 | As a user, I want to clean and preprocess the dataset using SQL queries so that the data becomes accurate and usable. | 3 | High | Team |
| Sprint-2 | Tableau Connection | USN-4 | As a user, I want to connect Tableau with the SQL database so that I can visualize healthcare data. | 2 | Medium | Team |
| Sprint-3 | Visualization Development | USN-5 | As a user, I want to create charts such as bar charts, scatter plots, and heat maps to analyze heart disease risk factors. | 4 | High | Team |
| Sprint-4 | Dashboard Development | USN-6 | As a user, I want to develop interactive Tableau dashboards to understand patterns in the dataset. | 3 | High | Team |
| Sprint-4 | Web Integration | USN-7 | As a user, I want to integrate the Tableau dashboards with a Flask web application so users can access the visualizations online. | 3 | Medium | Team |
| Sprint-5 | Testing & Documentation | USN-8 | As a developer, I want to test the system and prepare project documentation to ensure the system works correctly. | 2 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 1 Feb 2026 | 2 Feb 2026 | 20 | 2 Feb 2026 |
| Sprint-2 | 20 | 2 Days | 3 Feb 2026 | 4 Feb 2026 | 20 | 4 Feb 2026 |
| Sprint-3 | 20 | 2 Days | 5 Feb 2026 | 6 Feb 2026 | 20 | 6 Feb 2026 |
| Sprint-4 | 20 | 2 Days | 7 Feb 2026 | 8 Feb 2026 | 20 | 8 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts